## Slide 1
Software Process Models II
Agile Methods & Cost Estimation
Spiral Model • Agile • Unified Process • Choosing a Model • COCOMO

## Slide 2
The Spiral Model — Overview
The Spiral Model is a risk-driven, cyclical process model: instead of one pass through development, the project loops through the same four activities repeatedly.
Each trip around the spiral (each loop) is one iteration; the system becomes more complete and less risky after every cycle.
The radius of the spiral represents cumulative project cost — each loop is more expensive than the last because more has already been built.
The number of loops is not fixed in advance — risk analysis in each cycle decides whether the project needs another spiral.
It is best suited to large, high-risk, high-cost projects where getting requirements wrong late would be catastrophic.

## Slide 3
Spiral Model — Four Quadrants per Cycle
1. Objectives
Determine objectives,
alternatives, constraints
2. Risk Analysis
Evaluate alternatives,
identify & resolve risks
4. Planning
Review progress, plan
the next spiral
3. Engineering
Develop and verify the
next-level product
Start
Each loop of the spiral is one iteration — the system grows more complete after every cycle.
The spiral's radius represents cumulative project cost; each loop costs more than the last.
The number of loops is not fixed — risk analysis (quadrant 2) decides whether another spiral is needed.

## Slide 4
Spiral Model — Why It Controls Risk Better Than Waterfall
Risk analysis is not a one-time activity in Spiral — it happens explicitly every cycle, before more money is committed:
Chart: Illustrative cumulative cost by loop
| Loop 1 | Loop 2 | Loop 3 | Loop 4
Cumulative cost committed | 1 | 2.4 | 4.5 | 7.2
Risk found early — if a risk can't be resolved, the project can stop before the biggest costs are spent, unlike waterfall, which surfaces risk mainly at verification.
Prototype-and-check — the Engineering quadrant often builds a prototype specifically to test the riskiest assumption, not the whole system.
Explicit go/no-go — the Planning quadrant is a real decision point (continue, redirect, or cancel), repeated at every loop.

## Slide 5
Agile Software Development — Core Values
These four value statements come from the Agile Manifesto (2001). Each says the left side is valued more — not that the right side is worthless.
Individuals and interactions over processes and tools.
Working software over comprehensive documentation.
Customer collaboration over contract negotiation.
Responding to change over following a rigid plan.

## Slide 6
Beyond the Four Values — Supporting Principles
The Manifesto also lists 12 supporting principles. Key ones include:
Satisfy the customer through early and continuous delivery of valuable software.
Welcome changing requirements, even late in development.
Deliver working software frequently — in weeks, not months.
Business people and developers must work together daily throughout the project.
Reflect regularly as a team on how to become more effective, then tune and adjust behavior.

## Slide 7
Scrum — Sprint Workflow
Scrum organizes work into fixed-length sprints (2–4 weeks). The same cycle repeats every sprint:
Product
Backlog
Sprint
Planning
Sprint
(2–4 wks)
Daily
Stand-up
Sprint
Review
Retrospective
Cycle repeats for the next sprint
Role | Responsibility
Product Owner | Owns and prioritizes the product backlog; represents customer / business value.
Scrum Master | Removes blockers, protects the team from disruption, coaches the Scrum process.
Development Team | Small, self-organizing, cross-functional group that builds the increment.

## Slide 8
Extreme Programming (XP) — Core Practices
Pair programming — two developers work together at one workstation, continuously reviewing each other's code.
Test-first development — the test is written before the code that makes it pass.
Continuous integration — code is merged and tested constantly, not saved up for a big merge.
Simple design — build only what is needed right now, avoiding speculative complexity.
Small releases with an on-site customer — short release cycles paired with direct, fast customer feedback.

## Slide 9
Kanban — Visualizing Flow
Kanban visualizes workflow on a board, with columns representing stages and cards representing work items:
To Do
Item A
Item B
Item C
In Progress
(WIP limit: 2)
Item D
Item E
Review
Item F
Done
Item G
Item H
"In Progress" is capped at 2 cards — that is the WIP (work-in-progress) limit in action, preventing the team from starting more than it can finish.
Kanban has no fixed sprints — work flows continuously as capacity allows, unlike Scrum's timeboxed sprints.

## Slide 10
The Unified Process — Effort by Phase and Discipline
UP is use-case driven, architecture-centric, and both iterative and incremental. Relative effort shifts smoothly across phases (the classic “hump chart”):
Chart: 
| Inception | Elaboration | Construction | Transition
Requirements | 8 | 5 | 2 | 0.5
Design | 2 | 8 | 5 | 1
Implementation | 0.5 | 3 | 9 | 4
Test | 0.5 | 2 | 6 | 8
Effort moves smoothly between disciplines rather than jumping in strict phases like waterfall — this is why UP is called iterative and incremental.

## Slide 11
The Unified Process — Key Characteristics
Use-case driven — requirements are captured and tracked as use cases, which also drive design, implementation, and testing.
Architecture-centric — a stable architecture baseline is established early (during Elaboration) so later work builds on solid ground.
Iterative and incremental — each phase runs one or more iterations, and each iteration produces a usable, tested release, not just a document.
Combines best practices — iterative development, requirements management, component-based architecture, visual modeling, quality verification, and change control.
UP is closely associated with UML (Unified Modeling Language) — use-case, class, and sequence diagrams are its standard notation.

## Slide 12
Choosing the Right Process Model
Project Situation | Recommended Model
Requirements well understood, stable | Waterfall / V-Model
Requirements unclear or evolving | Prototyping / Agile
Large system, limited early staffing | Incremental
High-risk, mission-critical project | Spiral
Fast delivery, modular, business system | RAD

## Slide 13
COCOMO — Estimating Effort from Size
Effort = a × (KLOC)^b person-months
KLOC = size in thousands of lines of code; a and b are mode-specific constants.
Mode | a | b
Organic (small, familiar team) | 2.4 | 1.05
Semi-detached (mixed experience) | 3.0 | 1.12
Embedded (complex, tight constraints) | 3.6 | 1.20
Because b > 1, effort grows faster than size: doubling the code more than doubles the work — large systems need disproportionately more coordination.

## Slide 14
COCOMO — Effort vs. Size (KLOC)
Chart: Size (KLOC)
| 10 | 50 | 100 | 200 | 500
Organic | 27 | 146 | 302 | 626 | 1640
Semi-detached | 40 | 240 | 521 | 1132 | 3164
Embedded | 57 | 394 | 904 | 2077 | 6228
Embedded-mode projects cost the most effort for the same size, because they carry the tightest constraints and complexity.

## Slide 15
COCOMO — A Worked Example
Scenario: a small, experienced in-house team is building a 50 KLOC internal tool with few external constraints — a textbook Organic-mode project.
Step 1 — Identify the mode: small team, familiar domain, few constraints → Organic (a = 2.4, b = 1.05).
Step 2 — Plug into the formula: Effort = 2.4 × (50)^1.05 = 2.4 × 60.8 ≈ 146 person-months.
Step 3 — Convert to a schedule: with a 10-person team, Duration ≈ 146 ÷ 10 ≈ 14.6 months.
Step 4 — Sanity-check: COCOMO gives a starting estimate, not a guarantee — always cross-check against team velocity and past projects.

## Slide 16
What Makes a Model “Agile”?
Agile is an umbrella term for iterative, incremental process models that deliver working software in short cycles, adapt readily to changing requirements, and favor direct communication over heavyweight process.
• Not a single method — Scrum, XP, and Kanban are all agile.
• The Agile Manifesto (2001) states values, not a fixed process.
• Agility is a spectrum: teams can be more or less agile, not simply “agile or not.”
Waterfall
Spiral
RUP / UP
Scrum
XP / Kanban
← less agile
more agile →

## Slide 17
Agile vs. Spiral vs. Waterfall — Risk Handling
Model | How Risk Is Handled
Waterfall | Risk addressed mostly upfront in planning; little built-in mechanism to revisit risk later.
Spiral | Explicit, formal risk analysis every single cycle; best for high-risk, high-cost, mission-critical systems.
Agile | Risk absorbed continuously through short iterations; fast feedback substitutes for formal risk analysis.

## Slide 18
Summary
Spiral: a risk-driven, cyclical model — objectives, risk analysis, engineering, and planning repeat every loop until risk is acceptably low.
Agile: an umbrella of iterative, incremental methods (Scrum, XP, Kanban) built on the Manifesto's four values and 12 principles.
Unified Process: use-case driven and architecture-centric, with effort shifting smoothly across Inception, Elaboration, Construction, and Transition.
Choosing a model depends on how well requirements are understood, project size, risk, and delivery speed needed.
COCOMO turns a size estimate (KLOC) into an effort estimate (person-months) via Effort = a × (KLOC)^b, with constants set by project mode.